INTELLIGENT SECURITY MONITORING SYSTEM FOR ELECTRONIC VOTING

Full Implementation Plan

Train on normal behaviour only — test by manually injecting anomalies into a live mock election

# 1. Core Principle

The model is trained exclusively on normal behaviour. No synthetic or labelled attack data is included in training — Isolation Forest and LOF learn only the statistical shape of legitimate voting activity, sourced from Vote-o-graph, the Cast Vote Records Database, HDFS, BGL, and a supplementary mock e-voting trial. Testing is separate: a live mock election is run, and abnormal behaviour (rapid-fire voting, repeated failed logins, off-hours traffic, endpoint probing) is manually triggered against the running system to see whether the trained models flag it. This mirrors real deployment — the system will never have seen a real attack beforehand either.

| Phase | Uses Anomaly Data? | Purpose |
| --- | --- | --- |
| Training | No — normal behaviour only | Model learns what 'normal' looks like |
| Live mock election | No — real voting traffic | Generates fresh normal-behaviour telemetry from the actual platform |
| Manual anomaly injection | Yes — triggered live, not pre-labelled | Tests whether the trained model flags behaviour it was never shown |

# 2. Environment Setup

- Python 3.11 (avoid 3.13+/3.14 for now — scikit-learn wheel compatibility lags new Python releases).

- Create a virtual environment: python -m venv venv, then pip install scikit-learn pandas numpy fastapi uvicorn sqlalchemy psycopg2-binary flask python-multipart pyarrow

- PostgreSQL for the shared database (SQLite is fine for local dev/testing only).

- Node.js only needed if you extend the frontend beyond the current static HTML prototype.

mkdir evoting-monitor && cd evoting-monitor
python -m venv venv && source venv/bin/activate
pip install scikit-learn pandas numpy fastapi uvicorn \
  sqlalchemy psycopg2-binary flask pyarrow lxml

# 3. Repository Layout

evoting-monitor/
  ml/
    sourcing/
      voteograph_loader.py
      cvr_loader.py
      hdfs_loader.py
      bgl_loader.py
      trial_loader.py
    feature_builder.py
    train.py
    inject_anomaly_test.py     <- manual live-injection test harness
    evaluate.py
    models/
      isolation_forest.joblib
      lof.joblib
  ingestion/
    main.py                    <- FastAPI service
    db.py
    schemas.py
  evoting_site/
    index.html                  <- existing voter portal prototype
  dashboard/
    index.html                  <- admin monitoring UI
  data/
    raw/                        <- downloaded source datasets
    processed/
      normal_windows.csv
  evidence/
    training_report.json
    injection_test_log.json

# 4. Step 1 — Acquire the Training Datasets

## 4.1 Vote-o-graph

- Download the XML event logs from the University of Iowa Vote-o-graph page into data/raw/voteograph/.

- voteograph_loader.py parses each session's touch/release events with lxml or xml.etree.ElementTree.

- Output columns: timestamp, session_id, event_type ('nav'/'vote'), ip_address=None, source='voteograph'.

## 4.2 Cast Vote Records (CVR)

- Download one manageable state/county subset (not the full ~20GB dataset) from the Harvard Dataverse as parquet.

- cvr_loader.py reads it with pandas.read_parquet; this feeds the separate structural-consistency check, not the temporal model, since CVR has no timestamp.

## 4.3 HDFS and BGL log datasets (LogHub)

- Download the structured CSV exports of HDFS and BGL from the LogHub repository into data/raw/hdfs/ and data/raw/bgl/.

- hdfs_loader.py / bgl_loader.py parse them, keeping the dataset's own anomaly/failure label as ground_truth_label — but this column is set aside for evaluation later, not used at training time.

- Output columns match the shared schema: timestamp, session_id, event_type, ip_address=None, source='hdfs'/'bgl'.

## 4.4 Supplementary mock trial data

- Comes later, from Step 5 (the live mock election), once the site is running.

## 4.5 Shared output contract

Every loader returns rows in one shape so feature_builder.py needs no per-source logic:

{
  'timestamp': datetime,
  'session_id': str,
  'event_type': str,      # 'login','vote','nav','auth_fail', etc.
  'ip_address': str | None,
  'source': str            # 'voteograph' | 'hdfs' | 'bgl' | 'trial'
}

- Missing fields stay None — never invented or imputed.

- Only rows representing normal/legitimate activity are kept from HDFS/BGL at this stage — filter out their labelled-anomalous rows before training; those get reserved for Step 7's cross-benchmark evaluation, not training.

# 5. Step 2 — Feature Engineering (Normal Data Only)

- feature_builder.py aggregates events into 5-minute windows per session/source.

- Computed features: event count, vote count, failed-login ratio, inter-arrival time variance, distinct-IP count, IP entropy — using only the fields each source's rows actually have.

- Concatenate all sourced normal windows into data/processed/normal_windows.csv, tagged by source column for later per-source breakdown.

- Confirm no attack-labelled rows leaked in: assert (df['ground_truth_label'] == 'normal').all() before saving.

# 6. Step 3 — Train on Normal Behaviour Only

- Split normal_windows.csv temporally (in timestamp order, not randomly): 60% train, 20% validation, 20% held-out normal test.

- train.py trains Isolation Forest and Local Outlier Factor as two separate models — no ensemble, no attack data anywhere in this step.

from sklearn.ensemble import IsolationForest
from sklearn.neighbors import LocalOutlierFactor
import joblib

X_train = train_df[feature_cols]

iso = IsolationForest(contamination='auto', random_state=42)
iso.fit(X_train)
joblib.dump(iso, 'ml/models/isolation_forest.joblib')

# LOF in novelty mode so it can score new points after fitting
lof = LocalOutlierFactor(novelty=True, contamination='auto')
lof.fit(X_train)
joblib.dump(lof, 'ml/models/lof.joblib')

- Use the validation split only to sanity-check the score distribution looks reasonable (e.g. no single feature dominating) — not for threshold tuning yet, since there's no anomaly data to tune against.

- Set the initial alert threshold at a fixed percentile of the training score distribution (e.g. the 95th percentile) as a starting point; this gets revisited after Step 7's live injection test.

# 7. Step 4 — Build the Ingestion Service

A FastAPI service that receives voting/auth events from the voter portal, stores them, and periodically scores recent windows.

# ingestion/main.py (skeleton)
from fastapi import FastAPI
from pydantic import BaseModel
import joblib, datetime

app = FastAPI()
iso = joblib.load('ml/models/isolation_forest.joblib')
lof = joblib.load('ml/models/lof.joblib')

class VoteEvent(BaseModel):
    session_id: str
    event_type: str
    ip_address: str | None = None
    timestamp: datetime.datetime

@app.post('/api/events')
async def ingest_event(event: VoteEvent):
    save_to_db(event)             # append-only event log
    return {'status': 'recorded'}

@app.get('/api/current-window-score')
async def score_current_window():
    window = build_latest_window()   # last 5 minutes
    features = extract_features(window)
    iso_score = iso.decision_function([features])[0]
    lof_score = lof.decision_function([features])[0]
    return {'iso_score': iso_score, 'lof_score': lof_score,
            'flagged': iso_score < THRESHOLD or lof_score < THRESHOLD}

- Wire the existing evoting_site/index.html to POST each login/vote event to /api/events instead of (or alongside) localStorage.

- Run a background task every 5 minutes (or on each new event, for near-real-time) that scores the latest window and writes the result to an alerts table.

# 8. Step 5 — Run the Live Mock Election

- Deploy the voter portal and ingestion service together (same machine or same network for the trial).

- Recruit 40–100 consenting participants per the trial protocol already in Chapter Three; run one continuous ~2-hour voting window.

- During this window, do NOT inject anything abnormal — this traffic becomes the supplementary real training data (trial_loader.py) that gets folded into a retrained model afterward, and separately serves as the clean baseline for Step 6's injection test.

- Log everything: every login attempt, vote cast, and timestamp, exactly as the ingestion service already does.

# 9. Step 6 — Manual Anomaly Injection (The Actual Test)

After the clean election window closes, keep the platform running and manually perform each of the following, one at a time, watching the dashboard to see whether it gets flagged. This is a live red-team exercise against your own running system, not a script that generates pre-labelled synthetic rows.

| Injected Behaviour | How to Trigger It Manually | Expected Signal |
| --- | --- | --- |
| Credential stuffing | Script or manually attempt 20+ rapid failed logins on one account within a short window | Failed-login ratio spikes for that session/IP |
| Bot-driven vote stuffing | Use a simple script (e.g., curl loop or Postman runner) to submit votes far faster than a human can click | Event count / inter-arrival variance collapses toward near-zero spacing |
| Off-hours surge | Trigger a burst of logins/votes at a time far outside the trial's normal active hours (or simulate by temporarily adjusting the system clock in a test environment) | Voting-time-pattern feature deviates from the learned normal hours |
| Access-endpoint probing | Manually hit admin-only or non-existent endpoints repeatedly from one IP | Abnormal access-behaviour feature spikes; distinct from normal voter traffic |

- For each injected behaviour: note the exact start/end timestamp before triggering it, so you can later confirm precisely whether the alert timestamp lines up.

- Record in evidence/injection_test_log.json: behaviour type, trigger time, whether/when the dashboard flagged it, which model(s) flagged it (Isolation Forest, LOF, or both), and the anomaly score at that moment.

- Because the models were never shown any attack examples, this test genuinely measures generalisation — unlike evaluating against pre-labelled synthetic data the model's threshold might have been indirectly tuned toward.

# 10. Step 7 — Evaluate Results

- Compute precision, recall, F1, and false-positive rate treating your manual injection log as ground truth (you know exactly when each anomaly started and stopped).

- Separately, run the HDFS/BGL labelled-anomaly rows (set aside in Step 1.3) through the trained models as an independent cross-benchmark check — this tells you whether detection generalises beyond your own live test to anomalies from an entirely different real system.

- Measure detection latency: time between the injected event's timestamp and the alert appearing on the dashboard.

- Compare Isolation Forest vs LOF performance per injected behaviour type — report which model catches which attack pattern better, since they use different underlying logic (global isolation vs local density).

- If recall is poor on a specific behaviour type, revisit the threshold (95th percentile was only a starting point) or the feature set — but do not retrain on the injected data itself, since that would contaminate the 'trained on normal only' premise the whole test relies on.

# 11. Step 8 — Dashboard (Minimalist White UI)

Reusing the design tokens already established: white background, hairline borders, near-black text, colour reserved only for risk indicators.

- Live activity trend chart (greyscale, current window highlighted).

- Alert feed: timestamp, which model flagged it, anomaly score, risk level (Low/Medium/High as plain text, not badges).

- A manual 'mark as investigated' action per alert, so the interface reflects the decision-support framing (system flags, human decides).

# 12. Suggested Build Order (Checklist)

- Set up environment and repo structure (Section 2–3).

- Write and test each dataset loader independently against a small local sample (Section 4).

- Build feature_builder.py and confirm normal_windows.csv contains only normal-labelled rows (Section 5).

- Train Isolation Forest and LOF on normal data only; save models (Section 6).

- Build the FastAPI ingestion service and connect it to the existing voter portal (Section 7).

- Run the live mock election with no injected anomalies (Section 8).

- Retrain/augment the model with the trial's own normal data if time allows, before injection testing.

- Manually inject each anomaly type against the live running system and log results (Section 9).

- Compute evaluation metrics from the injection log plus the HDFS/BGL cross-benchmark (Section 10).

- Finish the dashboard and do a full end-to-end walkthrough for your defense demo (Section 11).